# Project charter – Project 2: ERP implementation

One of the primary objectives of the ERP is to provide a centralized platform for managing a wide range of critical operations. The integration of various departments and functions allows ERP systems to streamline processes, enhance efficiency, and promote data integrity, thereby fostering organizational success. They effectively eliminate data duplication by aggregating transactional data from multiple sources into a single centralized collection. The only constraint for this project is that it can only commence after the completion of the manufacturing phase.

The initiation of Project 2 occurs upon the conclusion of the manufacturing phase described in Project 1, hence it starts on the 15/01/2025 We have assumed that Projects 2 and 3 can commence concurrently. ERP implementation is crucial as its completion marks the beginning of the "Enable action by removing barriers" phase of Project 3. At the conclusion of Project 2, our team has scheduled a meeting to ensure that the ERP system implemented aligns with the overall objectives of the company. We have assumed that the testing phase of Project 2 can only begin upon the completion of the testing phase of Project 1.

The main assumption we made is that, for those tasks along the critical path, we can reduce the duration accordingly to the number of resources assigned.

The estimated completion date is 06/07/2026.

Thanks to the collaboration with an ERP consulting team, our company expects a system that will reduce operational costs through process optimization and enhance services with shorter response times. Additionally, by utilizing a unified platform, we anticipate improved collaboration between departments and greater reliability of corporate data.

Within an overall cost of approximately €25 million, the ERP system implementation is projected to cost €205,682.00, with an additional €2,000.00 allocated for the concluding meeting with stakeholders.

Three primary entities are involved: Magnus Italy, Magnus India, and the ERP consultant.

For Magnus Italy, the professional roles involved include: CEO, Functional Managers, and Functional Professionals.

For Magnus India, the professional roles involved comprise: CEO, Functional Managers, Functional Professionals, Human Resources, and Information Technology.

Regarding the ERP consultant, the roles involved are: Project Director, ERP experts from the Italian team, Business Analysts from the Italian team, and ERP professionals from the Indian team.

Attachment

Summary project charter

| Project name | Project 2: ERP implementation |
| --- | --- |
| Stakeholders | Magnus Italy, Magnus India, ERP expert |
| Objectives and Potential Constraints | The main objective of this project is to develop the ERP system. The constraint is that it can start only after the completion of the manufacturing phase on Project 1 |
| Relationships with other Initiaitives | We assumed that Projects 2 and 3 can commence concurrently. ERP implementation phase completion marks the beginning of the "Enable action by removing barriers" phase of Project 3. We assumed that the testing phase of Project 2 can only begin upon the completion of the testing phase of Project 1. |
| Entities and Resources Involved | Magnus Italy, Magnus India, and the ERP consultant. For Magnus Italy, the professional roles involved include: CEO, Functional Managers, and Functional Professionals. For Magnus India, the professional roles involved comprise: CEO, Functional Managers, Functional Professionals, Human Resources, and Information Technology. Regarding the ERP consultant, the roles involved are: Project Director, ERP experts from the Italian team, Business Analysts from the Italian team, and ERP professionals from the Indian team. |
| Expected Outcomes and Scheduled Dates | The Project commences on 04/11/2024, with an anticipated completion date of 06/05/2026. We expect a system that will reduce operational costs through process optimization and enhance services with shorter response times. Additionally, by utilizing a unified platform, we anticipate improved collaboration between departments and greater reliability of corporate data. |
| Cost Estimate | Within an overall cost of approximately €25 million, the ERP system implementation is projected to cost €205,682.00, with an additional €2,000.00 allocated for the concluding meeting with stakeholders. |